# 6-WEEK PROJECT DEVELOPMENT WORK PLAN

# CPAce: An Adaptive Board Exam Reviewer with Weakness Detection and Spaced Repetition

# Project Overview:

# CPAce is a web-based intelligent review platform designed to help Bachelor of Science in Accountancy (BSA) students in Batangas State University – ARASOF Nasugbu to prepare effectively for the Certified Public Accountant Licensure Examination (CPALE). The system utilizes adaptive learning, weakness detection, and spaced repetition techniques to personalize the review experience, ensuring students focus on topics that require the most improvement.

# 1. Student

Everything a BSA student sees and uses dashboard, quizzes, mock exams, analytics, notes, subjects, calendar, gamification, and profile.

| # | Feature | Status | Priority | Task(s) to Complete |
| --- | --- | --- | --- | --- |
| DASHBOARD & OVERVIEW |  |  |  |  |
| 1 | Personal dashboard | Done | Done | Already implemented – streak, points, readiness score, mastery bars, recent activity, and weaknesses all display. No action needed. |
| 2 | Days to exam countdown | Done | Done | Already implemented – pulls from exam_target_date. No action needed. |
| 3 | Unread notifications bell | Done | Done | Already implemented – header badge with count. No action needed. |
| 4 | Set / edit exam target date | To Build | High | - Add an update endpoint for the student's exam_target_date field - Build a date picker on the dashboard with future-date validation - Recalculate the countdown widget immediately after save - Show a confirmation toast on successful update |
| 5 | Daily study goal / study planner | To Build | High | - Add a daily_goal column to the student profile (migration + model) - Build a settings UI to set/edit the daily question target (e.g. 20 items/day) - Track today's attempted-question count and show progress vs goal - Roll over / reset progress at midnight (scheduled job or date-scoped query) |
| 6 | Motivational push notifications / email reminders | Backlog | Low | Backlog – design streak-break and upcoming-review triggers, then queue push/email jobs once prioritized. |
| QUIZZES & PRACTICE |  |  |  |  |
| 7 | Adaptive quiz mode | Done | Done | Already implemented – AI-driven, spaced repetition, weakness detector, paraphraser all active. |
| 8 | Topic-based quiz mode | Done | Done | Already implemented. No action needed. |
| 9 | Timed quiz mode | Done | Done | Already implemented – 60 seconds/question. No action needed. |
| 10 | Challenge mode | Done | Done | Already implemented. No action needed. |
| 11 | Quiz results page | Done | Done | Already implemented. No action needed. |
| 12 | Cancel / abandon quiz | Done | Done | Already implemented. No action needed. |
| 13 | Review wrong answers after quiz | Done – Verify | High | Already implemented – dedicated review page exists. Verify explanations render correctly for every question type. |
| 14 | Question explanation / rationale | Done – Verify | High | Already implemented. Verify every question in the test bank has a populated explanation (data completeness check). |
| 15 | Bookmark / flag a question for later review | To Build | High | - Add a bookmarks table (student_id, question_id, created_at) - Add a bookmark toggle icon on the quiz question UI - Build a “My Bookmarked Questions” list page with subject filter - Allow removing a bookmark or starting a mini-quiz from bookmarked items |
| 16 | Quiz history / session log | Backlog | Low | Backlog – list all past quiz_sessions with date/mode/score/subject filters. |
| 17 | Pause and resume quiz | Backlog | Low | Backlog – persist session state (question index, timer) so a quiz can resume after closing the browser. |
| MOCK EXAMS |  |  |  |  |
| 18 | Mock exam page (UI) | Done | Done | Already implemented (student/mock-exams.blade.php). No action needed. |
| 19 | Functional mock exam engine | To Build | High | - Design mock_exam_sessions and mock_exam_answers schema - Build the exam-start flow: pull a full-length, board-style question set per subject distribution - Implement an exam-wide timer (not per-question) with auto-submit on expiry - Build answer submission and scoring logic (per-subject + overall) - Wire the results page to this new engine's output |
| 20 | Mock exam results & percentile | To Build | High | - Calculate per-subject and overall score from mock_exam_sessions - Build a percentile calculation vs all past sessions / all students - Design the results UI: overall score, per-subject breakdown, pass/fail indicator vs CPALE cutoff |
| 21 | Mock exam history | To Build | High | - Build a list view of all past mock exam sessions per student - Add a trend mini-chart (score over time) - Allow clicking into a past session for its detailed results - Add an empty-state UI for first-time users with no mock exams yet |
| PERFORMANCE & ANALYTICS |  |  |  |  |
| 22 | Performance analytics page | Done | Done | Already implemented – accuracy, questions attempted, study time, weekly delta, per-subject + per-topic breakdown. |
| 23 | Board readiness score | Done | Done | Already implemented. No action needed. |
| 24 | Weakness detection | Done | Done | Already implemented – WeaknessDetector service highlights low-accuracy topics. |
| 25 | Performance trend chart over time | Done – Verify | High | Already implemented (delta vs last week). Verify a full weekly line chart — not just the single delta number — is rendering; fix during Week 6 polish if missing. |
| 26 | Per-subject passing probability estimate | To Build | High | - Define the typical CPALE passing cutoff per subject (config/seed data) - Build a probability model mapping current accuracy + question volume to a pass likelihood - Display the estimate per subject on the analytics page - Add a disclaimer tooltip explaining it's an estimate, not a guarantee |
| 27 | Compare performance vs cohort / class average | Backlog | Low | Backlog – aggregate anonymized average accuracy per subject and display alongside the student's own score. |
| REVIEW NOTES |  |  |  |  |
| 28 | Create review notes | Done | Done | Already implemented – rich text, stored in DB. No action needed. |
| 29 | View / edit / delete notes | Done | Done | Already implemented – full CRUD. No action needed. |
| 30 | Favorite a note | Done | Done | Already implemented. No action needed. |
| 31 | Search / filter notes by subject or keyword | Done – Verify | High | Already implemented. Spot-check search performance once the notes table grows large. |
| 32 | Attach note to a topic or subject | Done – Verify | High | Already implemented – notes link to curriculum areas. No action needed. |
| 33 | AI summarize notes | Backlog | Low | Backlog – call the paraphraser/summary service on a note's body and show a condensed summary. |
| 34 | Share notes with classmates | Backlog | Low | Backlog – add an is_public flag and a shared-notes feed. |
| SUBJECTS & CURRICULUM |  |  |  |  |
| 35 | Subjects page | Done | Done | Already implemented – lists board exam subjects. No action needed. |
| 36 | Subject detail page | To Build | High | - Build the subject detail route + Blade view - List all topics under the subject with per-topic question count - Show personal mastery % per topic (reuse existing analytics service) - Add a “Practice this topic” quick-start button |
| 37 | Topic-level drill-down | To Build | High | - Build a topic detail view: accuracy %, last practiced date, recommended next action - Pull the “next action” suggestion from the WeaknessDetector service - Add a link to start a topic-focused quiz directly from this view |
| CALENDAR & SCHEDULING |  |  |  |  |
| 38 | Study calendar page | Done | Done | Already implemented – calendar view of study activity. No action needed. |
| 39 | Schedule study sessions | Done – Verify | High | Already implemented – can block time with subject + goal. No action needed. |
| 40 | Spaced repetition review schedule | Done – Verify | High | Already implemented – auto-generated from the spaced repetition algorithm. No action needed. |
| ACHIEVEMENTS & GAMIFICATION |  |  |  |  |
| 41 | Achievements page (UI) | Done | Done | Already implemented (student/achievements.blade.php). No action needed. |
| 42 | Points / streak system | Done | Done | Already implemented – total_points and streak_days tracked. No action needed. |
| 43 | Functional achievements / badges | To Build | High | - Define a badge rules table (milestone type, threshold, badge_id) - Build a badge-award checker service triggered after quiz/streak/accuracy events - Wire badge unlocks into the existing (currently static) achievements UI - Add an unlock notification/toast when a new badge is earned |
| 44 | Leaderboard (optional, class-level) | To Build | High | - Build a leaderboard query ranking points/accuracy within a section or class - Add an opt-in/opt-out privacy toggle per student - Build the leaderboard UI on the achievements or dashboard page |
| PROFILE & SETTINGS |  |  |  |  |
| 45 | Student profile page | To Build | High | - Build the profile view/edit route + Blade view - Allow editing name, profile photo, exam target date, and course/section - Add photo upload validation (file size/type) and storage handling |
| 46 | Notification preferences | To Build | High | - Add a notification_preferences table/column (per-type toggle: streak, reminders, faculty announcements) - Build a settings UI with toggle switches - Respect preferences when queuing notifications/emails |
| 47 | Change password | To Build | High | - Build a change-password form (current + new + confirm) - Validate the current password before updating; hash the new one - Add success/error feedback |

# 2. Program Chair

System-wide oversight, faculty management, student management, curriculum control, analytics, and communication.

| # | Feature | Status | Priority | Task(s) to Complete |
| --- | --- | --- | --- | --- |
| DASHBOARD |  |  |  |  |
| 1 | Program chair dashboard | Done | Done | Already implemented (chair/dashboard.blade.php). No action needed. |
| 2 | Dashboard with real data | Done – Verify | High | Already implemented – system-wide stats display real data. Recommend a final data-accuracy check during integration testing. |
| 3 | At-risk student alerts | To Build | High | - Define “at-risk” criteria (e.g. readiness score < 60% or inactive > 7 days) - Build a scheduled job/query that flags at-risk students - Add an alert widget/list on the chair dashboard with drill-through to student detail |
| FACULTY MANAGEMENT |  |  |  |  |
| 4 | View faculty list | Done | Done | Already implemented. No action needed. |
| 5 | Create faculty account | Done | Done | Already implemented (chair/faculty-form.blade.php). No action needed. |
| 6 | Edit faculty account | Done | Done | Already implemented. No action needed. |
| 7 | Assign subjects to faculty | Done | Done | Already implemented. No action needed. |
| 8 | Enable / disable faculty account | Done | Done | Already implemented – toggle active status. No action needed. |
| 9 | View faculty activity log | To Build | High | - Log key faculty actions (question added/edited, last login) to an activity table - Build an activity log view scoped to one faculty member |
| 10 | Faculty performance report | To Build | High | - Aggregate questions-added count and quality metrics per faculty/subject - Build a report view comparing faculty contribution levels |
| STUDENT MANAGEMENT |  |  |  |  |
| 11 | View all students | To Build | High | - Build a paginated student list with readiness score, streak, and last-active columns - Add search/filter by section, name, and readiness range |
| 12 | Student detail view | To Build | High | - Build a student detail route showing performance summary, quiz history, and weak areas - Reuse existing analytics / WeaknessDetector services scoped to one student |
| 13 | Enroll / manage student accounts | To Build | High | - Build an “Add Student” form (individual) - Build a CSV bulk-upload importer with validation and error reporting - Add edit/deactivate actions on the student list |
| 14 | Section / batch grouping | To Build | High | - Add a section/batch field to the student model - Build a group-by-section view and a bulk section-assignment tool |
| 15 | Export student performance report | To Build | High | - Build a CSV export of class performance data - Build a styled PDF export option for accreditation/departmental use |
| SUBJECT & CURRICULUM MANAGEMENT |  |  |  |  |
| 16 | View subject list with faculty assignment | Done | Done | Already implemented (chair/subjects.blade.php). No action needed. |
| 17 | Add / edit subjects | To Build | High | - Build subject CRUD controller + routes (currently read-only) - Build an add/edit subject form (name, code, description) - Add validation and soft-delete for subjects no longer offered |
| 18 | Manage topics per subject | To Build | High | - Build topic CRUD nested under each subject - Add reorder/drag-and-drop topic ordering (optional polish) |
| 19 | Set passing threshold per subject | To Build | High | - Add a passing_threshold column to the subjects table - Build a settings UI per subject to define the % - Wire the threshold into mock exam pass/fail and readiness calculations |
| SYSTEM-WIDE ANALYTICS |  |  |  |  |
| 20 | Class-level performance overview | To Build | High | - Aggregate accuracy per subject across all enrolled students - Build an overview page with subject-by-subject breakdown |
| 21 | Board readiness trend report | To Build | High | - Snapshot cohort readiness scores weekly (scheduled job) - Build a trend line chart of cohort readiness over time |
| 22 | Test bank coverage report | To Build | High | - Count questions per topic and flag topics below a minimum threshold - Build a coverage report view highlighting thin areas |
| 23 | Predicted board exam pass rate | Backlog | Low | Backlog – extend the student-side passing-probability model into an aggregate cohort prediction. |
| ANNOUNCEMENTS & COMMUNICATION |  |  |  |  |
| 24 | Send announcements to students | To Build | High | - Build an announcement composer (title, body, target: all/section) - Push as an in-app notification and optionally an email |
| 25 | Send message to faculty | To Build | High | - Build an internal messaging or broadcast tool scoped to the faculty group |

# 3. Faculty

Test bank ownership and performance visibility for a faculty member's assigned subject(s).

| # | Feature | Status | Priority | Task(s) to Complete |
| --- | --- | --- | --- | --- |
| DASHBOARD |  |  |  |  |
| 1 | Faculty dashboard (UI) | Done | Done | Already implemented (faculty/dashboard.blade.php) – rich UI with charts. No action needed. |
| 2 | Live dashboard data | To Build | High | - Wire dashboard charts/widgets to real queries (assigned subjects, student counts, question bank stats) - Replace placeholder/static values with live data bindings |
| TEST BANK (QUESTIONS) |  |  |  |  |
| 3 | View test bank | Done | Done | Already implemented – filtered by assigned subject. No action needed. |
| 4 | Create question | Done | Done | Already implemented – 4 options + correct answer. No action needed. |
| 5 | Edit question | Done | Done | Already implemented. No action needed. |
| 6 | Delete question | Done | Done | Already implemented. No action needed. |
| 7 | View question variants | Done | Done | Already implemented. No action needed. |
| 8 | Add question variant | Done | Done | Already implemented. No action needed. |
| 9 | AI-suggest variant | Done | Done | Already implemented – via QuestionParaphraser service. No action needed. |
| 10 | Enable / disable a variant | Done | Done | Already implemented. No action needed. |
| 11 | Delete a variant | Done | Done | Already implemented. No action needed. |
| 12 | Add explanation / rationale to question | Done – Verify | High | Already implemented. Verify every legacy question has a populated explanation field. |
| 13 | Tag question by difficulty level | Done – Verify | High | Already implemented. No action needed. |
| 14 | Tag question by topic | Done – Verify | High | Already implemented – direct topic tagging in place. No action needed. |
| 15 | Bulk import questions (CSV/Excel) | To Build | High | - Define a CSV/Excel template (question, choices, correct answer, difficulty, topic) - Build a file upload + parser - Validate rows and show an import preview with error highlighting - Insert valid rows into the test bank and show an import summary (success/failed counts) |
| 16 | Duplicate a question | To Build | High | - Add a “Duplicate” action button on the question list - Clone the question + choices into a new draft row for editing |
| 17 | Question quality / usage stats | Backlog | Low | Backlog – track times-served and average accuracy per question; flag outliers. |
| 18 | Flag question for review | Backlog | Low | Backlog – add a review-status field and a peer-review queue view. |
| SUBJECTS |  |  |  |  |
| 19 | View assigned subjects | Done | Done | Already implemented (faculty/subjects.blade.php). No action needed. |
| 20 | View topic list per subject | Done – Verify | High | Already implemented – shows topics with question counts. No action needed. |
| 21 | Add topics to assigned subject | Done – Verify | High | Already implemented. No action needed. |
| STUDENT PERFORMANCE (READ-ONLY) |  |  |  |  |
| 22 | Performance page (UI) | Done | Done | Already implemented (faculty/performance.blade.php). No action needed. |
| 23 | Per-student performance on assigned subject | To Build | High | - Query each enrolled student's accuracy/attempts scoped to the faculty's subject - Build a per-student performance table/list view |
| 24 | Topic-level weakness report per class | To Build | High | - Aggregate accuracy per topic across all students in the subject - Build a report highlighting the lowest-accuracy topics class-wide |
| 25 | Student roster from assigned subjects | To Build | High | - Query students enrolled/studying the faculty's assigned subject(s) - Build a roster list view with basic stats (last active, accuracy) |
| PROFILE & SETTINGS |  |  |  |  |
| 26 | Faculty profile page | To Build | High | - Build a profile view/edit route (name, department, assigned subjects display) |
| 27 | Change password | To Build | High | - Build a change-password form (current + new + confirm) for the faculty guard - Validate the current password before updating; hash the new one |

# 4. System / Auth (Cross-Cutting)

Not tied to one role — login, notifications, and app-wide behavior that every user depends on.

| # | Feature | Status | Priority | Task(s) to Complete |
| --- | --- | --- | --- | --- |
| AUTHENTICATION |  |  |  |  |
| 1 | Email + password login | Done | Done | Already implemented. No action needed. |
| 2 | Sign up with email | Done | Done | Already implemented. No action needed. |
| 3 | Google OAuth login | Done | Done | Already implemented. No action needed. |
| 4 | Microsoft OAuth login | Done | Done | Already implemented. No action needed. |
| 5 | Forgot password / reset link | Done | Done | Already implemented – email-based reset flow. No action needed. |
| 6 | Role-based middleware | Done | Done | Already implemented – ChairMiddleware, FacultyMiddleware. No action needed. |
| 7 | Email verification | To Build | High | - Enable MustVerifyEmail on the User model - Build the verification email template + verify route - Restrict key actions until the email is verified (middleware) |
| 8 | Admin / super admin role | To Build | High | - Add a new “admin” role + middleware - Build a minimal admin panel scaffold for multi-institution management |
| NOTIFICATIONS |  |  |  |  |
| 9 | Notification model & table | Done | Done | Already implemented – schema exists in migrations. No action needed. |
| 10 | Notification center / inbox | To Build | High | - Build an inbox page listing all notifications with read/unread state - Add pagination / infinite scroll for long lists |
| 11 | Mark all as read | To Build | High | - Add a bulk-update endpoint (mark all unread → read for the current user) - Add a “Mark all as read” button on the inbox + bell dropdown |
| GENERAL / CROSS-CUTTING |  |  |  |  |
| 12 | Mobile responsive layout (student) | Done – Verify | High | Already has bottom nav. Verify full UX (forms, tables) across all student pages on small screens during QA. |
| 13 | Loading states & error handling | To Build | High | - Add loading spinners/skeletons for async data fetches - Standardize empty-state components across pages - Add user-friendly error messages for failed API calls/network errors |
| 14 | Dark mode | Backlog | Low | Backlog – add a theme toggle + dark color palette. |
| 15 | Accessibility (WCAG AA) | Backlog | Low | Backlog – screen reader labels, keyboard navigation, contrast audit. |
| 16 | Multi-course / multi-program support | Backlog | Low | Backlog – generalize the subject/curriculum model beyond CPALE for future programs. |

CPACE WORKPLAN CALENDAR

This calendar schedules every “To Build” feature from Sections 1–4 above into six weekly sprints, starting today. Features already marked Done or Done – Verify are listed below as already complete and are not re-scheduled. Backlog items remain unscheduled (listed at the very end).

## Already Completed (Not Scheduled)

|  | Module | Status | Schedule |
| --- | --- | --- | --- |
| ✓ | Student – 27 of 47 features already done (full list + tasks in the section above) | Done | Not scheduled |
| ✓ | Program Chair – 8 of 25 features already done (full list + tasks in the section above) | Done | Not scheduled |
| ✓ | Faculty – 17 of 27 features already done (full list + tasks in the section above) | Done | Not scheduled |
| ✓ | System/Auth – 8 of 16 features already done (full list + tasks in the section above) | Done | Not scheduled |

## Week 1

WEEK 1 — Jun 18 – 24 Foundational quick wins + sprint setup

| # | Feature | Module | Status |
| --- | --- | --- | --- |
| 1 | Email verification | System/Auth | Not Started |
| 2 | Set / edit exam target date | Student | Not Started |
| 3 | Bookmark / flag a question for later review | Student | Not Started |
| 4 | Add / edit subjects | Chair/Admin | Not Started |
| 5 | Manage topics per subject | Chair/Admin | Not Started |

## Week 2

WEEK 2 — Jun 25 – Jul 1 Student planning tools, faculty live data, chair curriculum control

| # | Feature | Module | Status |
| --- | --- | --- | --- |
| 6 | Daily study goal / study planner | Student | Not Started |
| 7 | Subject detail page | Student | Not Started |
| 8 | Live dashboard data | Faculty | Not Started |
| 9 | Student roster from assigned subjects | Faculty | Not Started |
| 10 | Set passing threshold per subject | Chair/Admin | Not Started |
| 11 | Enroll / manage student accounts | Chair/Admin | Not Started |

## Week 3

WEEK 3 — Jul 2 – 8 Mock exam engine build, content scaling, student enrollment

| # | Feature | Module | Status |
| --- | --- | --- | --- |
| 12 | Topic-level drill-down | Student | Not Started |
| 13 | Functional mock exam engine (Part 1/2 – core build) | Student | Not Started |
| 14 | Bulk import questions (CSV/Excel) | Faculty | Not Started |
| 15 | View all students | Chair/Admin | Not Started |
| 16 | Section / batch grouping | Chair/Admin | Not Started |

## Week 4

WEEK 4 — Jul 9 – 15 Mock exam refinement, faculty & chair drill-down views

| # | Feature | Module | Status |
| --- | --- | --- | --- |
| 17 | Functional mock exam engine (Part 2/2 – testing & refinement) | Student | Not Started |
| 18 | Functional achievements / badges | Student | Not Started |
| 19 | Per-student performance on assigned subject | Faculty | Not Started |
| 20 | Student detail view | Chair/Admin | Not Started |
| 21 | View faculty activity log | Chair/Admin | Not Started |

## Week 5

WEEK 5 — Jul 16 – 22 Mock exam results, profile/settings, alerts & notifications

| # | Feature | Module | Status |
| --- | --- | --- | --- |
| 22 | Mock exam results & percentile | Student | Not Started |
| 23 | Mock exam history | Student | Not Started |
| 24 | Student profile page | Student | Not Started |
| 25 | Notification preferences | Student | Not Started |
| 26 | Change password | Student | Not Started |
| 27 | Topic-level weakness report per class | Faculty | Not Started |
| 28 | Faculty profile page | Faculty | Not Started |
| 29 | Change password | Faculty | Not Started |
| 30 | At-risk student alerts | Chair/Admin | Not Started |
| 31 | Faculty performance report | Chair/Admin | Not Started |
| 32 | Class-level performance overview | Chair/Admin | Not Started |
| 33 | Notification center / inbox | System/Auth | Not Started |
| 34 | Mark all as read | System/Auth | Not Started |

## Week 6

WEEK 6 — Jul 23 – 29 Predictive analytics, exports, communications & final polish

| # | Feature | Module | Status |
| --- | --- | --- | --- |
| 35 | Per-subject passing probability estimate | Student | Not Started |
| 36 | Leaderboard (optional, class-level) | Student | Not Started |
| 37 | Duplicate a question | Faculty | Not Started |
| 38 | Board readiness trend report | Chair/Admin | Not Started |
| 39 | Test bank coverage report | Chair/Admin | Not Started |
| 40 | Export student performance report | Chair/Admin | Not Started |
| 41 | Send announcements to students | Chair/Admin | Not Started |
| 42 | Send message to faculty | Chair/Admin | Not Started |
| 43 | Loading states & error handling | System/Auth | Not Started |
| 44 | Admin / super admin role | System/Auth | Not Started |